## Slide 1
Life Cycle Testing & Test Project Management

## Slide 2
“Most of the bugs in software are due to incomplete or inaccurate functional requirements?”
How to measure functional software requirement specification (SRS) documents?

## Slide 3: Testing the Requirements
Requirements are correct
Accuracy of the requirements
Properly interpreted by the Development Team
Standards & Procedures

## Slide 4: Requirements Phase Test Factor
Methodology Test Factor – formal procedures
Functional Specifications Defined (correctness Test Factor) – measureable spec
Usability Test Factor – ease of use
Maintenance Test Factor – change,
Portability Test Factor
System Interface defined (Coupling test)

## Slide 5: Requirements Phase Test Factor
Performance Test Factor (efficiency)
Operations Test Factor
Tolerance (Reliability Test Factor)
Authorization rules defined
File Integrity TF
Reconstruction Requirements defined
Impact of Failure TF

## Slide 6: Requirements Phase Test Factor
Service-level TF
Access defined (Security TF)

## Slide 7
“Requirements should be clear and specific with no uncertainty, requirements should be measurable in terms of specific values, requirements should be testable having some evaluation criteria for each requirement, and requirements should be complete, without any contradictions”

## Slide 8: Testing in Design
Estimate Extent of Testing
Identify areas of test
Composition of test team

## Slide 9: Analyze test factors
Data integrity controls designed
Authorization rules designed
Access procedures defined
Design conforms to requirements
Design is portable/Maintainable
Interface design is complete

## Slide 10: Inspecting Design Deliverables
Untested design products
Defects:
  Errors, missing, extra
Improve the quality by peer evaluation
Remove defects

## Slide 11: Test Estimation
FP based/Size based Estimation
Test Case Enumeration
  List all test cases, effort req for each test case
  Best, Normal, Worst
  Best Case + Worst Case + (4 * Normal Case) / 6
Task based Estimation

## Slide 12: Building a Test Environment
Tester – Competent
Data Setup
Infrastructure setup

## Slide 13: Roles & Resp
Test Requirements Analysis
Test Strategy and Planning
Test Design and Development
Test Execution
Test Results Analysis and Tuning
Test Architect
Test Lead
Test Architect
Test Lead
Test Engineers
Test Lead
Test Architect
Test Engineer
Test Lead
Test Architect
End Users
Business Analysts
Development team
Technical Architects
Development team
Technical Architects
DBA’s
System Admin
Development team
Technical Architects
DBA’s, N/W Engineer
System Admin
Life Cycle Stage
Involvement from Performance Test Team
Involvement and dependence on other stakeholders

## Slide 14: Environment
Test Environment consists of two main parts
  Application setup environment
  Load Generation and monitoring environment
Application environment consists of all the different architecture components of the application.
  Eg. Web servers, App servers, DB servers, Mainframe interfaces, messaging layer components, load balancing setup, network connectivity, etc…
Load Generation environment typically consists of the following components
  Load Generation Hardware
  Load Generator – Recording tool, Controller, Agents and Analysis tool
  Performance Monitors – At all the tiers
  Network simulators and background noise simulators
  Performance Profiling tools

## Slide 15
Test
Scripts
COM
HTTP
RMI
Test Recorder
Performance
Monitor
Performance
Monitor
Log
Load Generator
Load Coordinator
Load Coordinator
Log Analysis
Guidelines
Log Analysis
Guidelines
Test
Scripts
COM
HTTP
RMI
Test Recorder
Performance
Monitor
Performance
Monitor
Log
Load Generator
Load Coordinator
Load Coordinator
Log Analysis
Guidelines
Log Analysis
Guidelines
Application Being Tested
Legend
App Component
N/W Simulator
N/W Connections
Probe
Probe

## Slide 16: Thank You